# Test Strategy Document

Project: Insurance Claims Processing System

Domain: Healthcare

Application Type: Web Application (React JS – Frontend | API – Backend | Oracle – Database)

Sprint Model: Agile Scrum – 4 Weeks Sprint

Document Version: 1.0

Date: 07-Apr-2026

## 1. Introduction

This Test Strategy document defines the System Testing approach for the Insurance Claims Processing System in the Healthcare domain. 
The application supports Policy Management, Claims Submission, Claims Adjudication, Payment Processing, and Provider Management modules. 
The strategy aligns with Agile Scrum methodology (4-week sprint) and ensures HIPAA compliance, high quality standards, and regulatory adherence.

## 2. Test Objectives

• Validate end-to-end business workflows at System Testing level.
• Ensure HIPAA compliance and PHI data protection.
• Validate integration with Payment systems.
• Ensure data integrity between React UI, API layer, and Oracle DB.
• Identify and report defects early in sprint lifecycle.
• Provide quality metrics for release sign-off.

## 3. Scope of Testing (System Testing Level)

In Scope:
• Policy Management
• Claims Submission
• Claims Adjudication
• Payment Processing (including payment integration validation)
• Provider Management
• End-to-End Workflow Validation
• Data validation and audit trails

Out of Scope:
• Unit Testing
• Performance Testing (covered separately)
• UAT (Business Owned)

## 4. Test Approach – 4 Weeks Sprint Model

Week 1: Requirement Analysis, Test Scenario & Test Case Design
Week 2: Test Case Review & Functional Test Execution (Cycle 1)
Week 3: Defect Retesting & Functional Completion
Week 4: Regression Testing (Full Regression Suite) & Automation Execution

System Testing includes UI validation, API validation, Database validation, and Integration validation.

## 5. Test Environment Strategy (SIT Only)

• Dedicated SIT environment
• React UI deployed on SIT server
• Backend API integrated with SIT Oracle DB
• Payment integration using test gateway
• Masked PHI data for HIPAA compliance
• Role-based access validation enabled

## 6. Manual Testing Strategy

• 10 Manual Testers aligned module-wise
• Risk-based testing approach
• Boundary, Negative, Integration, and E2E testing
• HIPAA validation scenarios included
• Regression suite maintained sprint-wise
• Traceability maintained via RTM

## 7. Automation Strategy

• Automation Team: 3 Engineers
• Framework: Selenium Java BDD Framework
• Automation Scope:
   - Smoke Suite
   - Critical Claims Workflows
   - Regression Suite
• CI Integration planned
• Automation coverage target: 70% regression coverage
• Execution scheduled in Week 4 of every sprint

## 8. Defect Management Process

• Tool: JIRA
• Defect Lifecycle: New → Assigned → In Progress → Fixed → Retest → Closed
• Severity Classification:
   - Sev 1: Critical (Claims failure, Payment failure)
   - Sev 2: High (Major functional impact)
   - Sev 3: Medium (Minor functional issue)
   - Sev 4: Low (UI issue)
• Aging tracked daily
• RCA conducted for Sev 1 & Sev 2 defects

## 9. Functional Testing Status Report

Metrics Included:
• Total Test Cases
• Executed
• Passed
• Failed
• Blocked
• Pass Percentage
• Module-wise execution summary

## 10. Regression Testing Status Report

• Regression Suite Size
• Automation vs Manual Coverage
• Execution Summary
• Defect Leakage
• Build Stability Status

## 11. Defect Summary Report

• Severity-wise defect distribution
• Module-wise defect distribution
• Aging Report
• Reopened defects
• Defect Density
• Trend Analysis

## 12. Test Execution Metrics

• Pass %
• Fail %
• Blocked %
• Execution Velocity per Sprint
• Automation Coverage Report
• Sprint-level Dashboard

## 13. Entry Criteria

• Requirements signed off
• SIT environment ready
• Build deployed
• Test data available
• Access provisioned

## 14. Exit Criteria

• 100% Test Execution
• No open Sev 1 & Sev 2 defects
• Regression suite passed
• Test Summary Report published
• Business approval received

## 15. Risk Management

• Integration failure risk – Mitigation: Early integration testing
• HIPAA compliance risk – Mitigation: Security validation
• Data issues – Mitigation: Data validation checks
• Environment instability – Mitigation: Dedicated support team

## 16. Roles and Responsibilities

• Test Lead – Strategy, Planning, Reporting, Sign-off
• Manual Testers – Functional & Regression Testing
• Automation Engineers – Framework & Regression Automation
• Developers – Fixes & Support
• BA/SME – Requirement Clarification
• Scrum Master – Sprint Governance

## 17. Compliance & Standards

• HIPAA Compliance validation
• PHI Data Masking
• Audit Trail validation
• Secure role-based access control

## 18. Release Sign-off

Release readiness based on:
• Functional completion
• Regression completion
• Defect closure status
• Automation coverage achieved
• Test Summary Report approval

## Review Comments – Domain Expert Team Manager

| Review Area | Comments | Recommendation |
| --- | --- | --- |
| System Testing Coverage | Comprehensive coverage across core insurance modules with clear sprint alignment. | Include API-level validation examples for stronger technical depth. |
| Automation Strategy | Well-defined Selenium BDD framework with regression focus. | Consider CI/CD integration roadmap with execution frequency. |
| Compliance Coverage | HIPAA compliance clearly addressed at system level. | Add security testing coordination details. |
| Reporting & Metrics | Detailed reporting structure including defect aging and dashboards. | Include sample dashboard snapshot in future versions. |